Backend & Frontend Integration Audit

AI Financial Controller | Evidence-based implementation review

| Audit scope | Result |
| --- | --- |
| Plan reviewed | docs/00-product-and-scope.md through 08-deployment-and-execution-plan.md |
| Implementation reviewed | FastAPI backend, reconciliation/services, database layer, API routes, and static frontend integration |
| Test evidence | 15 unit tests run: 11 passed, 4 skipped; live FastAPI TestClient batch run; static integration review |
| Audit conclusion | Not ready for finance use or for truthful benchmark claims. It is a functioning prototype with real components, but critical logic, controls, metrics, and UI/API alignment are incomplete. |

# Executive conclusion

The repository is not merely a static mock: it contains working CSV ingestion, canonicalisation, provenance hashes, exact-reference matching, a Hungarian assignment routine, SQLite persistence, JWT/Argon2 primitives, approval endpoints, and a hash-chain verifier. The supplied automated tests also exercise a meaningful subset of those components.

However, the delivered backend does not meet the stated plan for a three-way, settlement-aware, auditable controller. The N:1 settlement solver promised as the core differentiator is absent from the executable matching pipeline. The actual matching safeguards do not protect accounting semantics, quality metrics are hard-coded, the active UI path intentionally sends a mock mode and then presents fixed success language, and default authentication is open. The live fixture result was 1 matched record of 64 (1.56%), while the same response reported a fixed “verified_accuracy” of 98.5%.

| Overall rating | Assessment |
| --- | --- |
| Core implementation | 2.5 / 5 - useful prototype building blocks, but financial semantics and settlement logic are incomplete. |
| Truthfulness of metrics | 0.5 / 5 - headline accuracy/risk/depth values are constants, not measured. |
| Frontend-backend integration | 1.5 / 5 - upload path exists, but default/sample workflow uses a mock mode, swallows errors, and filters incompatible status values. |
| Security and operational readiness | 1 / 5 - development defaults and deployment artifacts prevent safe production operation. |
| Release decision | BLOCK. Fix all Critical and High findings and re-run a ground-truth evaluation before any finance-facing demonstration. |

# What was tested

| Check | Outcome | Interpretation |
| --- | --- | --- |
| Backend unit suite | 11 passed; 4 Redis tests skipped because fakeredis is unavailable. | Core unit cases pass, but the test suite is narrow and does not prove the planned benchmark. |
| Application import (system Python 3.14) | Pass: FastAPI app exposes 29 routes. | The locally installed runtime can start the app. |
| Application import (bundled document runtime) | Fail: NormalizerService annotation raises NameError for missing Tuple. | Environment/runtime compatibility issue; add Tuple import and test the supported deployment interpreter. |
| Live batch API against repository fixtures | HTTP 200; 64 normalized rows; 1 match; 63 exceptions; match rate 0.0156. | The endpoint executes real ingestion and persistence, but reconciliation performance on its own fixture is materially below the plan. |
| Static frontend/API tracing | Multiple contract mismatches and mock fallback behaviours found. | The interface can display misleading results even where the backend reports failure or different values. |
| Deployment configuration check | docker-compose references backend/Dockerfile; file is absent. | The advertised container deployment is not runnable as checked in. |

# Critical findings - fix before use

| ID / severity | Finding & evidence | Required remediation |
| --- | --- | --- |
| C1 ¦ Critical | N:1 settlement solver is not implemented in the executed pipeline Evidence: The plan calls bounded subset-sum/DP net settlement decomposition a core differentiator. matching_engine.run_full_pipeline calls only P0, P1, P2, P3, P4 and P5. No settlement aggregation, fee-model solver, or many-to-one MatchSchema creation exists. The actual P4 is Hungarian 1:1 assignment. Location: docs/00-product-and-scope.md; backend/app/services/matching_engine.py:461-468 | Implement a bounded, deterministic settlement grouping/DP solver; use declared fee/tax data and configurable processor policies; produce balancing evidence; add positive, negative, and performance tests. Do not claim N:1 until evaluated. |
| C2 ¦ Critical | Reported quality metrics are fabricated Evidence: The orchestrator returns verified_accuracy=0.985, false_match_risk=0.005, and avg_investigation_depth=7.0 as constants. DatabaseService persists fixed precision, recall, F1 and ECE values. The live run reported 1.56% match rate and 98.5% verified accuracy simultaneously. Location: backend/app/services/batch_orchestrator.py:249-251; backend/app/db/database_service.py:359-363 | Remove constants. Only calculate precision/recall/F1/ECE from an attached, versioned ground-truth manifest. For user data, label metrics “not available” and show operational counts only. |
| C3 ¦ Critical | Unauthenticated access is treated as an approver Evidence: get_current_user returns a default approver identity whenever no bearer token is supplied. Approvals route depends on this method, so financial decisions can be invoked without authentication. Location: backend/app/core/security.py:46-54; backend/app/api/v1/approvals.py:57-66 | Fail closed in every non-test environment; separate test dependencies; enforce identity from signed token; authorize organization and proposal ownership; record immutable authenticated actor context. |
| C4 ¦ Critical | Sample/default UI workflow is mock-led and falsely reports success Evidence: loadSampleDataFeeds creates display-only fake files. When no actual File object exists, the frontend sends execution_mode=MOCK. It ignores HTTP failure status, catches errors, then logs that all validation passed and matching completed. Backend treats all non-USER_UPLOAD modes as local fixture processing. Location: frontend/static/js/app.js:599-611, 751-769, 772-795; backend/app/api/v1/batches.py:103-132 | Make sample data an explicit server-owned fixture with provenance shown as synthetic/test. Reject MOCK in production. Check response.ok and surface errors. Do not transition the UI to completed without a successful API result. |

# High findings - correctness, integrity, and integration

| ID | Finding | Evidence / remediation |
| --- | --- | --- |
| H1 ¦ High | Accounting-semantic match gates are missing | P2/P3 match on overlapping reference plus absolute minor-unit equality, with no direction, debit/credit polarity, GL account, control-account, or transaction-type gate. A revenue credit can be linked to an inflow payment solely because the invoice and amount coincide. P4 also does not reject incompatible directions/accounts. Location: backend/app/services/matching_engine.py:271-326, 333-418 Fix: Define allowed source-pair/leg-role matrix. Validate signed balance, source direction, GL clearing account, currency, settlement state, and date policy before candidate scoring. Add adversarial false-positive tests. |
| H2 ¦ High | “Three-way” status and match rate are not truly three-way | Matches are pairwise and matched_txn_ids counts any record participating in a pair. A gateway-to-ledger match can increment the rate without a bank leg. No 3-leg match graph or settlement-to-bank-to-ledger proof is built. Location: backend/app/services/matching_engine.py:461-490; backend/app/services/batch_orchestrator.py:232-238 Fix: Model reconciliation groups/graphs with required legs. Publish separate pairwise, fully-three-way, and residual rates; ensure denominators are source-aware. |
| H3 ¦ High | Frontend filters do not match backend enum values | Backend emits source_kind GATEWAY/BANK/LEDGER and statuses such as MATCHED_EXACT, MATCHED_CONTEXTUAL and UNRESOLVED_EXCEPTION. UI filters compare lowercase gateway and status MATCHED/UNMATCHED/FLAGGED, so result categories, counts and badges can be empty or wrong. Location: backend/app/models/schemas.py:10-26; frontend/static/js/app.js:461, 520, 818-822 Fix: Publish a versioned API contract and generated client/types, or normalise values at one boundary. Add browser/API contract tests covering every enum and dashboard count. |
| H4 ¦ High | Batch IDs collide and re-runs delete historical child data | Batch ID is date-only “BATCH-YYYYMMDD-01”; concurrent/same-day runs collide. save_batch_run deletes matches, proposals, exceptions and transactions for a rerun, which defeats immutable history. Location: backend/app/api/v1/batches.py:65,320; backend/app/db/database_service.py:165-181 Fix: Use UUID/ULID run IDs and idempotency keys. Preserve immutable prior runs; explicitly version/close retries. Scope lock, progress and report records to the run ID. |
| H5 ¦ High | Audit chain is global, mutable, and not an immutable ledger | Audit event sequence is checked across all organizations; persistence skips an event when its sequence already exists for the org. Batch reruns delete financial children while audit records survive. This prevents a clean per-batch, append-only audit proof. Location: backend/app/db/database_service.py:326-355; backend/app/api/v1/audit.py:10-80 Fix: Use DB-enforced per-org sequence and append-only permissions/triggers. Bind audit events to immutable run hashes and source manifest; verify by org and batch; never delete reconciled entities that audits reference. |
| H6 ¦ High | Deployment claim cannot be executed from repository | Compose references backend/Dockerfile, but neither backend/Dockerfile nor frontend/Dockerfile exists; compose has no worker/object store although the plan describes them. Location: docker-compose.yml:33-37; repository file inventory Fix: Add tested Dockerfiles, healthchecks, migrations, production secrets wiring, worker definition, object-storage policy, and a CI compose smoke test. |

# Medium findings and technical debt

| ID | Issue | Fix |
| --- | --- | --- |
| M1 ¦ Medium | Fee logic is hard-coded to 2.0% and 1.5% plus 18% GST instead of processor/account policy. Declared fees are only a simple aggregate fallback. | matching_engine.py:65-91 Fix: Move fee schedules, tax jurisdiction, rounding, caps, refunds and chargeback rules to versioned policies; preserve policy ID in evidence. |
| M2 ¦ Medium | Period cutoff is hard-coded to 31 August in P1 while elsewhere the UI assumes 31 March and the batch metadata is August 2026. | matching_engine.py:209; frontend/static/js/app.js:518,819,850; batches.py:177-178 Fix: Derive cutoff from batch period, source timezone and configurable settlement SLA. |
| M3 ¦ Medium | Normalizer uses silent zero/default values for malformed money/date fields, which can create false matches and hides source quality defects. | normalizer.py:67-91 Fix: Return row-level validation errors/quarantine records; use Decimal parsing; reject invalid mandatory values rather than silently defaulting. |
| M4 ¦ Medium | The “AI” path is largely deterministic fallback text and per-record work is performed synchronously inside the request. No proven bounded provider tool loop or actual evaluation is evidenced. | batch_orchestrator.py:84-104; agent_runtime.py Fix: Separate queued job execution; expose truthful agent mode/provider state; add verifier/property tests and latency/cost telemetry. |
| M5 ¦ Medium | Secrets and permissive configuration are committed defaults: JWT key, wildcard CORS, debug true, standard users, and PostgreSQL password. | core/config.py:12-42; database_service.py:45-72; docker-compose.yml:10 Fix: Require environment secrets, secure defaults, allowed origins, no demo passwords, and startup validation for production. |
| M6 ¦ Medium | Redis is designed fail-open for distributed locking/cache, risking duplicate concurrent processing when Redis is unavailable. | core/redis.py; batches.py:322-349 Fix: Use durable database/advisory locks for state-changing run and approval operations; fail closed for single-run exclusivity. |

# Plan-to-implementation assessment

| Planned capability | Observed status | Verdict |
| --- | --- | --- |
| CSV/JSON ingestion, normalization, provenance | CSV ingestion and SHA-256 provenance work on the live fixture; normalization is present but silently coerces malformed values. | Partially real |
| Exact/rule/fuzzy matching | Exact and fee-rule matching plus a Hungarian 1:1 algorithm exist; accounting gates are insufficient. | Partially real |
| N:1 settlement DP solver | Absent from active pipeline. | Not implemented |
| Measured accuracy and calibration | No runtime ground-truth evaluator is wired; persisted/report values are constants. | Not implemented / misleading |
| Exception state machine and approvals | Exceptions/proposals/endpoints exist; unauthenticated approver fallback and weak state integrity make it unsafe. | Prototype only |
| Read-only AI investigator and deterministic verifier | Deterministic fallback exists; no evidence that real LLM tool loop/verifier is used in batch path. | Prototype only |
| Immutable audit trail | Hash-chain utility works, but storage/lifecycle design is not immutable per batch. | Prototype only |
| Frontend dashboard and uploads | Upload endpoint exists; happy-path browser integration is contract-inconsistent and mock-led. | Not reliable |
| Docker deployment | Compose references missing Dockerfiles. | Not runnable |

# Required remediation sequence

Stop misleading output: remove fixed metrics; label fixtures/synthetic data; make the UI fail visibly on API errors; disable unauthenticated defaults and MOCK outside tests.

Correct the data model: introduce explicit source-pair/three-way reconciliation groups, signed legs, allowed account/direction rules, policy IDs and immutable source manifests.

Implement the settlement solver: bounded candidate blocking plus deterministic subset-sum/DP with declared fee/tax/refund/chargeback handling, exact balancing and explainable evidence.

Build trustworthy evaluation: generate 2,000+ labelled records; run precision/recall/F1/ECE only against manifest; publish confidence calibration and adversarial false-positive cases.

Harden operations: UUID run IDs, database migrations, append-only audit policy, durable locks, tenant scoping, secure config, Dockerfiles and CI integration tests.

Fix frontend contract: share enums/types, use real API status/error handling, calculate all cards from returned data, and test upload -> run -> active -> report -> approval -> audit end to end.

# Acceptance test gate before a release

| Area | Minimum acceptance evidence |
| --- | --- |
| Reconciliation correctness | Fixture suite covers exact, fee, refund, chargeback, duplicate, cutoff, wrong-account, wrong-direction, ambiguous, currency, and N:1 positive/negative cases. No false positive in adversarial accounting-semantics tests. |
| Benchmark truth | A versioned 2,000+ ground-truth dataset produces independently recomputed precision/recall/F1/ECE. Dashboard values equal exported evaluator output. |
| Data integrity | Every input row is either preserved, matched with signed evidence, or emitted once as a reasoned exception. No silent amount/date coercion. |
| Security | No unauthenticated mutation; organization scoping on every query; analyst cannot approve; production startup fails with insecure configuration. |
| Integration | Browser test uploads three real files and validates UI numbers against API response, handling API errors and enum values correctly. |
| Operations | Compose builds from a clean checkout; migration, API, worker, lock and audit-chain verification pass in CI. |

# Evidence appendix

Commands and observed results:

python -m unittest discover -s tests -v (backend): 15 run, 11 passed, 4 skipped because fakeredis was unavailable.

python -c "from app.main import app; ..." (backend, system Python 3.14): application import succeeded and reported 29 routes.

FastAPI TestClient POST /api/v1/batches/run with repository data/gateway.csv, data/bank.csv and data/general_ledger.csv in INTERNAL_TEST mode: HTTP 200; 64 normalized records; exact_matches 1; contextual_matches 0; matched_records 1; total_exceptions 63; match_rate 0.0156; verified_accuracy 0.985.

Bundled document-runtime import test exposed a missing Tuple import at backend/app/services/normalizer.py:77. System Python 3.14 uses deferred annotation behavior and did not expose it; add the import for portability.

Repository inventory check: backend/Dockerfile, frontend/Dockerfile and init-db.sql were absent while compose refers to backend/Dockerfile.

Scope note: This report assesses backend behaviour and its browser integration only. It does not certify real bank/PSP connectors, cloud deployment, regulatory compliance, or production data security.